# Notes & Actions

## Mar 1, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Agenda:

- Testing the prototype: this requires preparation:

  - Finalizing Figma: means we need to review, respond to Kelley, & provide feedback

  - Where is the conversation about reports? Did we design their structure?

  - What are our testing research questions?

  - Logistics

- Thoughts about names of observation:

  - Classroom capture/ Classroom presence

  - Practice pulse/ Live pulse

- Add all events in database and discuss in next tactical the plan

- LinkedIn Fazoora and the issue of English

- Next fazoura: Monday March 5th

- Rafiq Job Description

- Adjust our plan to add more time to buyer - redefine the key milestones that we want to finish by end of Go Together and maybe end of year

- Value proposition: conduct a workshop? Or read and then discuss? What do we need to prepare in terms of market research?

Notes

- What is the criteria of choosing the school/organization/company to pilot with in the Arab region?

- What do we need to know from decision makers/buyers?

- How to assess that the pilot was successful?

- At least everyone posts once weekly about our experiences, also about Rafiq

- Our GlassFrog Circles:

- Co-founders

- Business Development

- Marketing/Communication

- Product Design

Action items

- To finalize Figma: review it, respond to Kelley, and provide feedback- Nermeen & B, max by Sunday, March the 8th

- Think of the research questions for testing- Shereen & Nermeen- Sunday, March the 8th

- Use the summary and shereen’s drawing and questions for the meeting to reconstruct  the meeting outputs so shereen and nermeen can continue the discussion about reports and communicate them to Kelley. B- Before Sunday March the 8th

- Continue brainstorming the names of in-class & asynchronous observation - Shereen

- Write the rationale for market decisions- B, Wednesday March the 4th

  - C:\Users\Ahmed\OneDrive\Desktop\Rafiq

- Explore Harvard Alumni Network/Entrepreneurs- Nermeen- March 26

- Shereen & Nermeen read Raise Millions before Investment meeting on March the 12th

- Call Zaina to connect us to Qatar network- Nermeen- Tues, March the 3rd

- Take a look at the competitors to get inspiration for UX design- Shereen & Nermeen

- Continue building strategy with Antigravity - Shereen

- Discuss with Sherif how to integrate Kelley in the team- B, Wed., March the 4th

- Develop a test for Flutter app set-up on ios and Android - B

- Create validation statement system- B, Wed, March 4th

- Prepare for next tactical meeting: criteria of choosing the region/organization- Nermeen Thursday March the 12th

- Prepare what to ask the buyers- Shereen, Thursday March the 12th

- Design a personal plan for communication about us and Rafiq- Nermeen & B, Thursday March the 5th

- Finalize Rafiq Job description, develop and decide on Fawazeer, and reports in our next meeting- Shereen & Nermeen, Sunday March the 8th

- Prepare Assigned Circles for presenting on next tactical meeting: B product build, Shereen Business, Nermeen Cofounders. Thursday March the 12th

## Feb 22, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Points to discuss:

Shereen:

- Shares about our competitors (from the conference)

- Women Edtech Conference

- Updates from meeting with Lucie

Nermeen:

- Updates from meeting with Kelley

- Fazoura

Notes

Action items

- Discuss with Sherif how to integrate Kelley in the team- B, Feb the 25th

- Add teachers content on Figma & respond to Kelley, and the observation template (in priorities)- Shereen & Nermeen

- Develop a test for Flutter app set-up on ios and Android - B

- Create validation statement system- B, Sun March 1st

- Everyone thinks about the questions from Lucie’s meeting: What is the criteria of choosing the school/organization/company to pilot with in the Arab region?- What do we need to know from decision makers/buyers?- How to assess that the pilot was successful?-

- Discuss the region in terms of the Holocracy- Sun 1st March

- Add statements about what Rafiq does (job description) - Shereen & Nermo - this week

## Feb 15, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Points to discuss:

Shereen:

- Meeting changes starting March

- Discuss IIPE

- Discussion about Coaching Model

- Agenda for meeting with Lucie

Nermeen:

- Updates: Working on everything in parallel: Rafiq Fazoura, Qatar idea validation, KSA market potential, Responding to Kelley’s questions on Figma

- Plan conferences to attend throughout 2026

- Ramadan Fazoura

Notes

- Meetings will change to March starting the week 8 to 12, we will shift Sunday the 8th to Thursday the 12th, moving forward to Thursdays

- To be discussed with Lucie in our next meeting:

- KSA market potential

- Brainstorm the interview questions

- Communication first step: Ramadan Fazoura

- Kelley’s team assignment & in terms of structure

Action items

- Schedule a meeting to plan the conferences 2026- Shereen & Nermeen

- Discuss with Sherif how to integrate Kelley in the team- B, Feb the 18th

- Send Ramadan Fazoura for the team to review and give feedback- Nerneen, Feb the 15th

## Feb 8, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Points to discuss:

Shereen:

- Notes from Lucie’s meeting

- The plan & Gantt Chart

Nermeen:

- Updates from KSA call

- Discuss what Zaina said

- Qatar buyers personas & interview questions

- Figma remaining questions

Notes

- Next week the 15th we will do the tactical meeting from 5 to 6 pm

- Our meeting in Ramadan will take place from 8 pm (1 pm US time)

- Shereen & Nermeen will work on the priorities on Sunday the 22nd

- Glass Frog meeting on Sunday March 1st

- Investment meeting on March 8th

- If Zaina’s network didn’t work, will reach out to Nariman, then might contact Dr. Heba (Nermeen & Shereen together)

- We will continue planning and brainstorming for the communications strategy and plan over this week and then come up with concrete actions next Sunday 15th

Action items

- Explore AUC angels network - Shereen - March 26

- Explore Harvard Alumni Network/Entrepreneurs- Nermeen- March 26

- Look at the figma and answer Kelley’s questions- B Sunday Feb 8th

- In our next meeting on the 15th we will discuss and agree on the agenda for meeting w/Lucie on the 18th (because Shereen won’t attend)

- Shereen & Nermeen read Raise Millions before Investment meeting on March the 8th

- Plan the buyer validation process- Shereen & Nermeen- Feb 8th

- Sending to Kelley about shifting Sunday to Thursday meeting- Shereen- Feb 8th

- Investigate further the potential of applying to KSA- Nermeen Feb 15th

- Call zaina to connect us to Qatar network- Nermeen- Thurs 12 Feb

- Decide on our meeting time in Ramadan

- Shereen & Nermeen setup meeting for finishing the priorities

- Write the rationale for market decisions during our meeting on Sunday - B

- Set-up a meeting for Glass Frog after the 17th of Feb- 3 of us

- Test the application that B sent - Shereen & Nermeen- Wednesday 11th (postponed)

- Ask Kelley to do the branding for us- in our next meeting

- Check out Bassem’s posts - Shereen

- Take a look at the competitors to get inspiration for UX design- Shereen & Nermeen

- Continue building strategy with Antigravity - Shereen

- Brainstorm topics and ideas for Ramadan Fazoura - Nermeen

## Feb 1, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Notes

- Ask teachers-coaches- decision makers what is being evaluated in teachers’ performance and what is being reported to school leadership/district/…

- Decide on number of coaching sessions we recommend (onsite and offsite)

- Start building roles in Glass Frog and circles

- Priorities for Nermeen and Shereen

  - Think of the process to come up with the coaching model. Shereen & Nermeen, each one will think separately then see what we come up with

  - Review Teacher-coach agreement

  - Design of final session and what is visible in App (user flow)

  - Think of the coach performance evaluation and report

  - Think about the minimum to be done with observation during the MVP stage (onsite- offsite)

  - Design the lesson plan template & sample content

Action items

- Talk about meetings for the next 2 weeks, and moving Kelley’s meeting

- Send Lucie about the transcript of sessions 3 & 4- Nermeen

- Explore AUC angels network - Shereen

- Explore Harvard Alumni Network/Entrepreneurs- Nermeen

- Shereen & Nermeen setup meeting for finishing the priorities

- Write the rationale for market decisions during our meeting on Sunday - B

- Set-up a meeting for Glass Frog after the 17th of Feb- 3 of us

- Discuss all pending product issues with B on Sunday

- Review the plan and the adjustments we need to do for our next meeting - Shereen

- Look at the figma and answer Kelley’s questions- Nermeen & B, maximum by next Sunday the 8th Nermeen Done

- Complete testing of RafiqAI that B sent - Nermeen & Shereen, before Wednesday Feb. the 4th

- Shereen and Nermeen work on the communication strategy, plan, and dissemination (blogs, articles, linkedIn …)

- Will do that in a meeting together Sun 15 Feb from 6 pm (on the 8th)

## Jan 25, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu Sherif ElHalafawy

Notes

- Sherif is joining as an advisory coach, he & B will explore how the work will go during the 1st month then come up with the final work agreement

- Sherif can give us 8-10 hrs/week , it might change depending on his time. He might use colleagues from his company if needed. This means we can accelerate the process of creating the mvp before May “hopefully”

- Sherif’s contact: Sherif ElHalafawy

Action items

- We will think about the minimum to be done with observation during the MVP stage (onsite- offsite)- Shereen & Nermeen

- Think how the monthly/mid term and end of term reports would look like & what’s included there- Shereen & Nermeen

- Read the glossary & tech- business clarifications- Shereen & Nermeen (during the next meeting with B on Sun Feb 1)

From Previous meetings:

- Have another meeting with JadAllah- Nermeen coordinate the meeting

- Prepare the Agenda- Nermeen

- The meeting will take place next Sunday at 7:30 pm. Nermeen confirms once agreed upon with JadAllah

- Map the investors in both markets, US (Georgia) and Qatar- Shereen & Nermeen- 15 Feb.

- Shereen will create the template Done

- Shereen and Nermeen work on tasks assigned by Kelley and the تناتيف- Until end of Feb.

- Think of the process to come up with the coaching model. Shereen & Nermeen, each one will think separately then see what we come up with

- Review the teacher-coach agreement

- Work on remaining tasks from user scenarios highlighted in Nov 9th meeting

- Shereen and Nermeen work on the communication strategy, plan, and dissemination (blogs, articles, linkedIn …)

- Will do that in a meeting together Sun 15 Feb from 6 pm

- Adjust the plan format to be simpler and more accessible - Shereen

- Add dependencies and develop a Gantt chart to clarify that - Shereen

- Take a look at the competitors to get inspiration for UX design

- Create 3-4 buyer personas - Shereen- Jan 25th

- Design interview script- Nermeen- Jan 25th

## Jan 18, 2026 | Market Selection

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Notes

- We agreed to dig deeper in US (Georgia) and Qatar (investments- Education)

- We agreed that we will continue exploring Saudi Arabia as well, yet it is lower priority than Qatar

- UAE, Turkey, and maybe UK not now (expansion plan)

- We will establish the startup in the US regardless of the market

- We will establish the startup once we develop the MVP

- We will test the figma with Karen and her colleagues- March/April

- We will try to find connections to test in Qatar as well

Action items

- Continue exploratory calls during this week- Nermeen with KSA, B with Gaweesh

- We will continue our planning session with Lucie

- Have another meeting with JadAllah- Nermeen coordinate the meeting

- Map the investors in both markets, US and Qatar

- Shereen and Nermeen work on tasks assigned by Kelley and the تناتيف- Until end of Feb.

- Shereen and Nermeen work on the communication plan and dissemination (blogs, articles, …)

- Create invite for Kelley bi-weekly - Shereen

## Jan 11, 2026 | RafiqAI Tactical Meeting

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu

Notes

- Questions for Qatar exploratory call:

  - Should we focus more on AR or EN in Qatar?

  - If we set-up a company in Qatar, do we need to live there?

- Agreements with Kelley:

  - Prototype will be in the phone size

  - What is the goal of the prototype? To show all the features of the App, not necessarily anything in details

  - Add a Homepage icon on all pages to take the user back to the Dashboard page

  - Time frame for prototype:

    - End of February

- Exploring Qatar:

  - Contact Mo2ayad to see if we can meet his father - B

  - Contact Zeina’s husband to meet us & explain the start-up eco-system - Nermo

- Exploring Saudi:

  - Maaref platform: https://www.m3aarf.com/

  - FutureFX: https://futurex.sa/ar/partners

  - FutureX: https://nelc.gov.sa/en/projects-and-initiatives/shared-educational-resources

  - Ask Mariam if she can connect us with someone - Nermo

  - Ask Sadeen if she can connect us with Educators/education professionals- Nermo

  - Ask Maged Harby from Ed-ventures Egypt if he can connect us with founders in Saudi -  B

  - Ask Mohamed Reda for contacts of founders in Ed-tech start-ups Saudi - B

  - Contact Gaweesh to understand his experience in Saudi - B

- Exploring UK:

  - Ask Yasmeen if she can connect us with teachers or someone from her network who can help us - Shereen

  - Ask Lucie if she can connect us with someone who is coaching in the context of schools - Shereen

  - Ask if it would be helpful if AI can support teachers with lesson planning?

- Exploring US:

  - Call Karen to explore - Shereen

  - Go through the RESA website, and explore the conference : https://www.mgresa.org/

- Competitors from AI Search:

  - EdThena: https://www.edthena.com/

  - TeachFX: https://teachfx.com/

  - Better Lesson: https://betterlesson.com/professional-development/instructional-leadership/instructional-coaching

  - IRIS Connect:https://www.irisconnect.com/us/about-us/

Action items

- Exploratory calls’ plan- Shereen & Nermeen & B- Jan 11th

- Ask Kelley questions that came up in coaching session

- Adjust the plan format to be simpler and more accessible - Shereen

- Add to the plan: communication and visibility stream

- Add dependencies and develop a Gantt chart to clarify that - Shereen

- Create or map an inventory of all open source projects (before Sunday)

- Choose the tools that are suitable for RafiqAI (after Sunday)

- Preparing clarification questions to start preparing for building backend

- Take a look at the competitors to get inspiration for UX design

- Make exploratory calls until Sun 18th - All of us

- Prepare some questions for exploratory calls - Nermo

## Dec 22, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- Shereen & Nermeen decide on a working session meeting for تناتيف remaining for the product design (instead of Wednesday December 24th)

- We should think of the wording we are using while we are designing, e.g. what to use instead of “reports”

Action items

- Review and send plan to Lucie - B & Shereen - Jan 4th

- Define selection criteria & scoring matrix - B - Dec 22nd RafiqAI First Year Plan

- Research markets using the selection criteria & scoring matrix - Shereen, B & Nermeen- Jan 4th Shereen: US & Turkey- Nermeen: Egypt & Qatar & UAE- B: UK & KSA)

- Exploratory calls- Shereen & Nermeen & B- Jan 11th

- Working session to choose our first market- Jan 18th

- Create 3-4 buyer personas - Shereen- Jan 25th

- Build outreach list (30+ contacts in selected market)-

- Design interview script- Nermeen- Jan 25th

- Draft jurisdiction comparison matrix- B- Jan 25th

## Nov 30, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- We agreed that RafiqAI will be meetings assistant/note taker

- We should think of our coaching model: the frequency of coaching sessions- number of in person observation and self observation sessions- how many sessions could teachers bear per semester/year as a workload- our coaches or school coaches, would this affect the model- how to calculate the coaches number & time “the equation”- etc. (our theory)

- We should think of the flow in the 1st meeting for booking/planning the whole semester/monthly plan. How the app would facilitate this in a very efficient way that takes maximum 10 minutes

Action items

- Think of the process to come up with the coaching model. Shereen & Nermeen (each one will think separately then see what we come up with)

- We will review this process on December the 21st (we will change the meeting date for this week to be on Monday 22nd)

- Next meeting we will work on the market research workshop

## Nov 23, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- We agreed to add the aspect of teachers’ choice; that they have the opportunity to choose their coaches (yet it won’t be guaranteed. If they submitted at a certain timing, they will be assigned to one of their first choices “assume they are 5 coaches for example”)

- Certain parameters we cannot work on except the agreement with the school is done

- What the coaches would say about themselves in the intro video that tells their expertise, skills, and areas of interests in coaching

Action items

- Review the teacher-coach agreement in our next meeting

## Nov 16, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- We will work on the market research in our next meeting

Action items

- Create template for data base (add Wise conference) - Shereen

- Add the leads/contacts we have- Nermeen

- Next meeting with Kelley & B:

  - Discuss with B & Kelley where to place triggers for scheduling coaching sessions

  - Discuss with B and Kelley the process of assigning coaches to teachers

  - Discuss the flow of authentication, onboarding & setting goals. Are they all connected? Can we keep them in this process? How do we decide where the cutoff point for this flow is? This also is connected to how we assign coaches discussion

- In Dec: Shereen & Nermeen will work on remaining tasks from user scenarios highlighted in Nov 9th meeting

- On Dec 7th: Create the communications strategy and plan for Rafiq. Nermeen will try to develop something until this date, or we will work on it in the meeting

## Nov 10, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- What are the legal regulations and AI regulations of each country?

- Do we need to get copyrights for any of our work?

- How do we decide which country to register the company in? How do we decide?

- What are key events to attend in the coming year?

- Country business development managers

Action items

## Nov 9, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- We decided tentatively to limit the beginnings to:

  - A number of coaching topics

  - Beginner teachers who have 0-5 years experience

Action items

- Next meeting, we should finish the 2 scenarios: onboarding & Coach/teacher agreement- dashboard. Shereen & Nermeen

- Market Research: answer strategy questions for Egypt, KSA, Qatar (Nermeen), USA, UK, UAE, Australia, Turkey (B)

- Tasks to finalize user scenarios:

  - Finish the Lesson plans validation tool properly. Shereen & Nermeen

  - Write down examples of effective feedback on lesson plans. Shereen & Nermeen

  - Finalize the Observation tools & Decide on the number we will start with and the feasibility of these tools. Shereen & Nermeen/ w Guidance from B

  - Develop platform agreement

- Create template for connections in the Arab world and North Africa (airtable) - B

- Fill out the mapping of connections in the Arab world and north africa  educational institutions - Shereen & Nermeen

- Decide on the newsletter and who will work on it, how, when,..etc.

- Think of the Linkedin page for RafiqAI (Plan)

- Discuss with B & Kelley where to place triggers for scheduling coaching sessions

## Nov 2, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- B will prepare business workshops for the 3 of us to discuss our business properly

- We still need to discuss Egypt as the entry market point for our product (yes or no, and why)

- Next meeting, the 3 of us will finish the user scenarios, and the following one will start the first business workshop

Action items

- Finish the Lesson plans validation tool properly. Shereen & Nermeen

- Write down examples of effective feedback on lesson plans. Shereen & Nermeen

- Market research: the Arab region & North Africa, and asking our network. Shereen & Nermeen (Nermeen asks Zaina and Saden)- Before the next meeting 9/11

- Create template for connections in the Arab world and North Africa (airtable) - B

- Fill out the mapping of connections in the Arab world and north africa  educational institutions - Shereen & Nermeen

- Think about the process for deciding on team contribution and how to structure equity - B

- Decide on the newsletter and who will work on it, how, when,..etc.

- Think of the Linkedin page for RafiqAI (Plan)

## Oct 29, 2025 | Filling out Diagnostic Questionnaire

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- We have found that we are still not clear about the market. It seems Egypt is not the market (changing the mindset, in addition to introducing the app)

- We decided to explore the Arab region & North Africa market

- We decided to revisit the personas and features based on the market

Action items

- Market research: the Arab region & North Africa, and asking our network. Shereen & Nermeen (Nermeen asks Zaina and Saden)

## Oct 26, 2025 | RafiqAI 2nd Working Session

Attendees: Nermeen Al-Kammar Ahmed Youssry sas02390@uga.edu nermeen_elkammar@alumni.harvard.edu

Notes

- We decided to pause on looking for pre-seed funds until we finalize MVP

- When deciding the team rates:

  - Do we decide based on the different roles they are playing? Or as the person holistically based on their years of experience?

  - Currently each one of us is doing multiple roles that we cannot separate, at least at this stage

  - We will for now follow that structure of same rate for all contributors

  - At some point, we will use holacracy to identify roles and align with years of experience of the person in relation to each role

- New system for team contribution:

  - Should consider years of experience + skills to do the role (learning curve?) + importance of role for the development of Rafiq + time + effort

  - How to calculate

  - Review the values behind the system:

  - Time value of money: related to interest rates & inflation

  - Contributions can be open-ended or finite

- We need to discuss the UK topic in our life (Registration- Process until and after registration- is it a market?!- when?- register there but won’t work there?- build a network there? Why? …etc.)

- We need to discuss and think of criteria for choosing the investors and markets

- Decide on the newsletter and who will work on it, how, when,..etc.

- Think of the Linkedin page for RafiqAI (Plan)

Action items

- Create excel sheet to map out connection in the Arab world and north africa  educational institutions - Shereen & Nermeen

- Finalize I-fund Women application - Shereen & Nermo

- Add “Management” option in the time sheet drop down - Shereen

- Book a call with InspireXchange - Nermo

- Think about the process for deciding on team contribution and how to structure equity - B

## Aug 24, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

- After we finish the book, we will discuss how to reflect more on what we learned, use in our work, how not to lose what we learned

- For the podcast, we agreed to follow an inquiry theme, discuss a question without giving an answer, and end each episode with a question

- Next meeting, we will work on a pitch deck for the Go-Together Accelerator. If there is still time, we will work on the user journey

Action items

- Read book chapter number 6

## Aug 17, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

- Our next meeting will be on Sunday 24th

Action items

- Finish the Personas and scenarios until our next meeting (Shereen- Nermeen)

## Aug 14, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

- Still working on the personas

Action items

- Nermeen will reach out to Bassem (International) and Boudy (Private)

- Shereen will reach out to Hanan (Public) and Amaal (Private), and will post on the AUC group

## Jul 31, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

- We will work on Rafiq AI user stories for the coming 2-3 weeks, then we will resume working on the podcast

- Our next meeting will be on Sunday, August the 10th

Action items

- Next meeting, we will finalize the personas

- After the next meeting, reach out to teachers from different contexts to ask them few questions to guide us in developing the user stories

## Jul 27, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

Action items

- Before our next meeting, we have to skim through the accelerators sheet; some of them or all of them to get some insights to share and discuss in our next meeting (Shereen- Nermeen)- Postponed

- Before our next meeting, brainstorm first two episodes, Nermeen 1st one, and Shereen 2nd one

- Before our next meeting, think of the podcast name (Shereen- Nermeen)

## Jul 17, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

- Next meeting will analyze accelerators sent from Hany

- Next meeting is on Sunday 27th

- Will resume working on the podcast the following week

Action items

- Write the answers for Go-together accelerator (Shereen- Nermeen, before next meeting)

## Jun 29, 2025 | Meeting with Nermo

Attendees: Nermeen Al-Kammar sas02390@uga.edu

Notes

- For RafiqAI

- Our meeting will be longer starting next time to work during it

Action items

- Create Wireframes and User Stories (Shereen & Nermeen)

- Create Document and Templates for Brainstorming (Shereen)

- Reach out to Hany to ask about the Accelerators (Shereen)

- Go through the accelerators sheet and analyze them (Nermeen)

Notes

- For the PodCast

- Will work on it as part of the meeting

Action items

- Create process to come up with the 1st season, including theme, target audience, audio or video, etc.(Nermeen)

- Design the outline for the 1st season (Shereen and Nermeen)

- Think about AWWN to be our partner in production

# Interview Questions

Remember: It’s still an experiment, it’s not final

What makes sense for us?

What is considered NO GO for us?

Ease:

Saving Energy:

Founders (General)

- Which market did you start in? Why? (If Egyptian: do you think it’s better to pilot in Egypt first or not? Why?)/ If you were starting again today, where would you pilot first and where would you avoid? Why?

- What is your strategy for choosing the market? (based on funds- where you want to serve/your values- easier/safer in piloting- …..)

- How did you enter the market?

- What was your expansion plan? Did it change throughout your journey?

- Who are known to be early adopters of innovation?

- From your experience, how much does the company registration location affect credibility, partnerships, or fundraising?

- What timeline(s) should early-stage founders realistically expect from first conversation to implementation?

- Are there specific regulations, sensitivities, or unwritten rules in this market?

- Can the company be totally owned by foreigners or not?

Founders (If works in education)

- From your experience, who actually initiates teacher development solutions in this market, and who pays for it? schools, ministries, NGOs, individuals, or ….

- What typically convinces schools or districts to pilot something new? Founders profiles, research evidence, peer adoption, policy alignment, cost savings, and/or …

- How different is adoption between public schools, private schools, and non-formal education providers in this context?

- In your context, how much teacher voice is involved in PD/adopting new solutions?

- To what extent coaching is considered a solution for teachers development in this market? (Theory- Implementation- individual initiatives- ….)

- How open are educators and leaders to AI-supported solutions & tools?

- In your opinion, which entry point works best in this market: starting with NGOs, private schools, government pilots, or individual educators? Why?

- Are there ecosystems (accelerators,incubators, districts, NGOs) here that meaningfully support early-stage education startups piloting/implementing their solutions?

- Are there specific regulations, sensitivities, or unwritten rules around teacher data, recordings, classroom observation, …etc. we should be aware of?

Questions for Qatar context:

- Should we focus more on AR or EN?

- If we set-up a company there, do we need to live there? (All of the founders/only one)

For Coaches:

- How many teachers do you coach per year?

- What limits your ability to coach more teachers (if required or if you want), and what limits coaching them deeply and consistently? If there’s any limitations

- What frustrates you most about coaching tools and/or processes? (if there’s any)/ What part feels most time-consuming or draining for you? Lesson planning, observation, reflection, … . What exactly is it?

- How consistent is follow-up after observation? What usually falls?

- How do you currently document observations and follow up with teachers over time?

- How do you balance administrative work with coaching responsibilities?

- What do you need to do your role better?

- Do you think AI can help/support you in your role? How? How comfortable would you be using a digital tool in coaching?

- What concerns do you think surface first when AI enters classrooms?

- What would make coaching more sustainable and scalable without losing the human relationship?

- Do you think about your own development? How do you work on that?

Closing Question(s):

- Any assumptions did you have about this market that turned out to be wrong?

- Would you recommend anyone else we should speak to, either someone who struggled with this problem or someone who solved it/part of it well? Can you put us in contact with him/her?

# Notes from Lucie's meetings

January 21st

- Check out BETT London: Ed-Tech conference

- How do we capture the language of people who are excited about the solution?

- How do we put it together so we can notice patterns, find themes and so on?

- CRM system, how do we start documenting in a more organized way?

- Emotions are important to capture

- Consider how to maintain strategic relationships

- Need to revisit the discussion of equity for us as co-founders

- Lucie will share some resources with us for equity models

- Prepare an agreement for Shereef to join as a senior engineer

- Planning

January 28th

- BETT US: check it out

- BETT: check out their competition https://www.globaledtechawards.org

- Write the rationale for market decisions during our meeting on Sunday

- Start a document where we write our lessons learnt - Journal style

- Start building roles in Glass Frog and circles

- Discuss all pending product issues with B on Sunday

- Reflect on learnings from today and share in our next meeting

- Review the plan and the adjustments we need to do for our next meeting

February 4th

- Discuss on the 15th the agenda for meeting with Lucie

- How can we sustain the type of session that we have with Lucie after the program is over?

  - We need to have a facilitator for the conversations and rotate it

  - Do we need an additional type of meeting? Other than governance and tactical?

- What do we hope for Rafiq AI ultimately?

  - I want this to be a generational company

  - I want the company to keep growing and building products to support education

  - After 5 years from now: more than 1 billion $ in valuation so we can list 10% of the company in the stock market

  - The company evolves but with its DNA preserved within it, that's what we are building now

  - The company will eventually take a life on its own

  - How can we grow and imagine where our company will go?

- How do we prepare our investment ready portfolio?

  - We can start preparing for pre-seed investment

  - We need to prepare a pitch-deck and good product document

  - We need to have a conversation about how this investment fits in our short or medium term goals

  - Do we need to have a bigger vision conversation before?

- We need to update the plan in general and for month 2

Planning Buyer Research (Feb 9th)

- Think about onboarding as a feature, what would that look like?

- Alignment with State Frameworks (need to add content examples that show that)

- Question for interview: for Clarke County, what is the difference between mentor and instructional coach?

- Question to the team: do I mention RafiqAI in the interview emails or not? AI suggests that I say I am researching and to avoid any sales pitch at this point. What do you think? Especially for people I don’t know

February 11th

- Communication plan: we can think of users and buyers

- Add questions about communication in the buyer interviews

- Approach the buyers as thinking about an idea - I want to ask a few questions (not a researcher, not a start-up)

- Why do we need 15 interviews? What do we want to achieve?

- This will help us decide after how many interviews we can move on

February 25th

- RafiqAI communication

  - Companionship not a replacement

  - Being more sustainable because we don't use a lot of tokens from AI

  - Use the model wisely

  - Outbound strategies: reaching out to people

  - Inbound strategies: create a lighthouse that attracts people and specific people who share our values and commitments to supporting people and Earth. This can be done by highlighting our values and what we care about in our communication

- We need to rethink our plan and adjust the buyer part to take more time

- Redefine the key milestones that we need to achieve by the end of our time with Go Together

- Be clear on our goals and how we will achieve them

- We need to make sure that our values align with the investors as well, it will help us screen and also select

- Strategies for highlighting our values:

  - Content geared towards that

  - Shout out and share of similarly aligned tools and projects

  - Use storytelling to share our stories and similar stories of others

- Brand identity: things that keep being repeated in our messaging

- How do our values match the values of our customers and buyers?

- What matters to our customers? We need to highlight those in our communication

- Value proposition: what kind of value does our product offer?

- Check out these frameworks:

  - Jobs to be done

  - Designing value proposition

- Mapping what users, customers and us care about and develop venn diagrams to highlight common areas of interest

- Why are our competitors using specific words like experiential learning? Does that mean that this is what customers understand?

- Maybe we need to conduct a value proposition workshop?

# Tab 4

Meeting Agenda (March 1st)

- Testing the prototype: this requires preparation:

  - Finalizing Figma: means we need to review, respond to Kelley, & provide feedback

  - Where is the conversation about reports? Did we design their structure?

  - What are our testing research questions?

  - Logistics

- Add all events in database and discuss in next tactical the plan

- LinkedIn Fazoora and the issue of English

- Adjust our plan to add more time to buyer - redefine the key milestones that we want to finish by end of Go Together and maybe end of year

- Value proposition: conduct a workshop? Or read and then discuss? What do we need to prepare in terms of market research?

- Thoughts about names of observation:

  - Classroom capture/ Classroom presence

  - Practice pulse/ Live pulse

Actions for Figma

- Try to answer all set-up questions for teachers and provide an estimate time to Kelley

- Develop a Google form with all the introduction questions and answers so that Kelley can copy it

- Develop a Google form with all the “about your class” questions and drop down menus so that Kelley can copy it

- Find a visual that be placed in the introduction of coaching as a concept

- Develop a name for self-observation

- Develop example of self-observation report generated by Rafiq

- Continue from My Journey

Sequence for GlassFrog Meeting

- Start by building the circles

- Then we can add our projects in Workspace

- And add milestones in Metrics

- Agree if we want to use it going forward for our meetings

- We can also add recurring actions in the checklists space